Job Roles

**Ryan- Team leader**

**Chris- Co leader**

**Business Analysis**

* Harbir
* Ty (manager)
* Siwe

Quality Assurance – Assisted by Ryan

* Kenneth (manager)
* Michael

Development Team- Assisted by Chris

* Peter (manager)
* Quinton
* Eduardo
* Josh
* Ashley
* David

Deadlines

* Scope- 03/21 – 03/27
* Analysis/Software Requirements- 03/26 – 04/01
* Design – 04/02 – 04/05
* Development- 04/05 – 04/29
* Testing- 04/02 – 04/18
* Documentation- 04/05 – 04/16
* Pilot- 03/22 – 04/26
* Deployment- 04/26 – 04/29
* Post Implementation Review- 04/29 – 05/01

Outcomes

* Scope- Full Specifications and expected functionality
* Analysis- Software Specifications complete
* Design- Code design and full development
* Documentation- Full user manual
* Pilot- Initial thoughts from campus use
* Deployment- Deploy for the entire campus to use
* Post Implementation Review- Collect final thoughts from all team managers